# Phase 1 Completion Report — Nucleus AI SaaS Transformation

Date: June 3, 2026 Phase: 1 (SaaS Foundation: Auth, RBAC, Admin Panel, Security Hardening) Status: ✅ Complete

## 1. Executive Summary

Phase 1 transformed Nucleus AI from a single-tenant prototype into a multi-user SaaS platform with a complete authentication system, role-based access control (RBAC), an admin panel, and production-grade security hardening.

### What was accomplished

- Authentication: Email/password auth with email verification, password reset, change password, account lockout, and session invalidation.

- RBAC: 4-tier role hierarchy (VIEWER → EDITOR → ADMIN → SUPER_ADMIN) with a granular permission matrix enforced on every API route.

- Admin Panel: Dashboard with platform stats, full user management (CRUD, suspend/activate, invite), and brand management.

- Security Hardening: Rate limiting on auth endpoints, Zod input validation across routes, XSS sanitization, and a full set of HTTP security headers (CSP, HSTS, X-Frame-Options, etc.).

- Testing: All critical flows verified end-to-end against a running build.

### Production Readiness Score: 88 / 100

| Category | Score | Notes |
| --- | --- | --- |
| Authentication | 95 | Complete & tested; email delivery needs SMTP config in prod |
| Authorization (RBAC) | 95 | Enforced server-side on all routes |
| Input Validation | 90 | Zod on auth + brand routes; a few legacy routes still light |
| Security Headers | 90 | CSP is functional but uses unsafe-inline (Next.js requirement) |
| Rate Limiting | 80 | In-memory (single-instance); needs Redis for multi-instance |
| Testing | 75 | Manual E2E verified; automated test suite not yet added for frontend |
| Overall | 88 | Production-ready for single-instance deploy; see Next Steps |

## 2. Implemented Features

| Feature | Status | Notes |
| --- | --- | --- |
| Email/password signup | ✅ Working | Defaults to VIEWER, PENDING_VERIFICATION |
| Email verification | ✅ Working | Token-based; activates account |
| Resend verification | ✅ Working | Anti-enumeration generic response |
| Login (NextAuth Credentials) | ✅ Working | JWT sessions, remember-me |
| Account lockout | ✅ Working | 5 failed attempts → 30-min lock |
| Forgot password | ✅ Working | 1-hour reset token, anti-enumeration |
| Reset password | ✅ Working | Invalidates all sessions on reset |
| Change password | ✅ Working | Requires current password |
| Session invalidation | ✅ Working | sessionVersion bump = logout everywhere |
| RBAC permission matrix | ✅ Working | 4 roles, 22 granular permissions |
| Server-side route guards | ✅ Working | requirePermission / requireRole |
| Client-side permission hooks | ✅ Working | usePermissions() for UI gating |
| Admin dashboard (stats) | ✅ Working | Users by role/status, brands, campaigns |
| Admin user management (CRUD) | ✅ Working | Create/list/update/delete + filters |
| Admin user suspend/activate | ✅ Working | Dedicated endpoints |
| Admin user invite | ✅ Working | Invite via email token |
| Admin brand management | ✅ Working | List/manage all brands |
| Privilege-escalation guard | ✅ Working | ADMIN cannot assign/manage SUPER_ADMIN |
| Audit logging | ✅ Working | All sensitive actions recorded |
| Rate limiting (auth) | ✅ Working | 5/min login & signup; 3/hr reset |
| Input validation (Zod) | ✅ Working | Auth + brand routes |
| XSS sanitization | ✅ Working | HTML stripped from text inputs |
| Security headers | ✅ Working | CSP, HSTS, X-Frame-Options, etc. |
| Email delivery (SMTP) | ⚠️ Partial | Works when SMTP configured; dev mode logs token |
| Automated frontend tests | ❌ Not Done | Manual E2E only (deferred to Phase 2) |

## 3. Database Changes

Migration applied: 20260603062639_phase1_rbac_overhaul

### New enums

- Role — VIEWER, EDITOR, ADMIN, SUPER_ADMIN

- UserStatus — ACTIVE, SUSPENDED, PENDING_VERIFICATION

- CampaignStatus, DocumentType, ProcessingStatus, NotificationType

### New models

| Model | Purpose |
| --- | --- |
| AuditLog | Records sensitive actions (who/what/when + IP) |
| Notification | In-app notifications |
| Document | Context Vault documents (vs. legacy UploadedDocument) |

### Fields added to User

- role (Role, default VIEWER), status (UserStatus, default ACTIVE)

- emailVerified, emailVerificationToken

- passwordResetToken, passwordResetExpires

- lastLogin, loginAttempts, lockedUntil

- sessionVersion (for logout-everywhere)

- Indexes on role and status

### Fields added to existing models

- BrandProfile: createdBy (creator tracking)

- Campaign: budget, start_date, end_date (backend Attribution Engine)

## 4. Files Created / Modified

### Created (this phase — Part 3)

| File | Description |
| --- | --- |
| frontend/src/lib/rate-limit.ts | In-memory sliding-window rate limiter + IP helper + policies |
| frontend/src/lib/sanitize.ts | XSS sanitization helpers (sanitizeText, sanitizeObject) |
| frontend/src/lib/validations/auth.ts | Zod schemas for all auth payloads |
| PHASE1_COMPLETION_REPORT.md | This report |

### Modified (Part 3)

| File | Change |
| --- | --- |
| frontend/next.config.ts | Added full security-headers config (CSP, HSTS, etc.) |
| frontend/src/middleware.ts | Added rate limiting for auth endpoints |
| frontend/src/app/api/signup/route.ts | Zod validation + XSS sanitization |
| frontend/src/app/api/auth/login/route.ts | Zod validation |
| frontend/src/app/api/auth/forgot-password/route.ts | Zod validation |
| frontend/src/app/api/auth/reset-password/route.ts | Zod validation |
| frontend/src/app/api/auth/change-password/route.ts | Zod validation |
| frontend/src/app/api/auth/resend-verification/route.ts | Zod validation |
| frontend/src/app/api/brands/route.ts | Zod validation + sanitization |
| frontend/src/app/api/brands/[id]/route.ts | Zod validation + sanitization |

### Created in earlier Parts 1 & 2 (reference)

- frontend/src/lib/permissions.ts — RBAC matrix

- frontend/src/middleware/rbac.ts — server-side guards

- frontend/src/hooks/usePermissions.ts — client permission hook

- frontend/src/lib/audit.ts, email.ts, tokens.ts — supporting libs

- frontend/src/app/admin/** — admin pages (dashboard, users, brands)

- frontend/src/app/api/admin/** — admin APIs

- frontend/src/app/api/auth/** — auth API routes

- Auth pages: login, signup, verify-email, forgot-password, reset-password, settings/password

## 5. Security Improvements

| # | Improvement | Detail |
| --- | --- | --- |
| 1 | Rate limiting | Login & signup: 5 req/min; password reset & resend: 3 req/hr. Returns HTTP 429 with Retry-After. |
| 2 | Input validation | Zod schemas on all auth routes + brand routes. Strict email/password policy (≥8 chars, letter+number). |
| 3 | XSS sanitization | HTML tags, <script>, javascript: URIs, and inline event handlers stripped from text inputs. |
| 4 | Security headers | CSP, Strict-Transport-Security (HSTS), X-Frame-Options: DENY, X-Content-Type-Options: nosniff, Referrer-Policy, Permissions-Policy, X-XSS-Protection. |
| 5 | Account lockout | 5 failed logins → 30-minute lock. |
| 6 | Password hashing | bcrypt with cost factor 12. |
| 7 | Session invalidation | sessionVersion enables “logout from all devices”; password reset bumps it. |
| 8 | Anti-enumeration | Forgot-password & resend-verification return generic messages. |
| 9 | Privilege-escalation guard | ADMIN cannot create/modify SUPER_ADMIN; role-management rules enforced server-side. |
| 10 | Audit logging | Signup, login, password changes, user/brand mutations recorded with IP. |
| 11 | RBAC enforcement | Every API route guarded server-side; UI gated client-side (defense in depth). |

## 6. Credentials for Testing

Seeded via npx prisma db seed (frontend). Change these in production!

| Role | Email | Password |
| --- | --- | --- |
| SUPER_ADMIN | superadmin@nucleus-ai.com | SuperAdmin123! |
| ADMIN | admin@nucleus-ai.com | admin123 |
| EDITOR | editor@nucleus-ai.com | editor1234 |
| VIEWER | demo@nucleus-ai.com | demo1234 |

## 7. Testing Results

All critical flows were verified end-to-end against a production build (npm run build + npm start):

| Flow | Result |
| --- | --- |
| Signup → email verification → login | ✅ Pass (user activated, session issued) |
| Input validation (bad email / weak password / bad JSON) | ✅ Pass (400 with clear errors) |
| XSS sanitization (<script> in name) | ✅ Pass (stripped) |
| Rate limiting (forgot-password) | ✅ Pass (3 allowed, 4th → 429) |
| Security headers present | ✅ Pass (all 7 headers) |
| Admin dashboard + pages load | ✅ Pass (200 with admin session) |
| User CRUD (create/delete) | ✅ Pass |
| Brand CRUD (create/delete) | ✅ Pass |
| Privilege escalation (ADMIN → SUPER_ADMIN) | ✅ Pass (403 blocked) |
| RBAC: VIEWER → admin APIs | ✅ Pass (403) |
| RBAC: no session → protected APIs | ✅ Pass (401) |
| Reset-password validation | ✅ Pass |
| TypeScript compile (tsc --noEmit) | ✅ Pass (0 errors) |
| Production build | ✅ Pass |

## 8. Known Issues

- Rate limiter is in-memory — works for single-instance deploys, but resets on restart and isn’t shared across instances. Use Redis (e.g. Upstash) for horizontal scaling. (Documented in rate-limit.ts.)

- CSP uses 'unsafe-inline' — required by Next.js’s inline runtime scripts/styles. A nonce-based CSP would be stricter (Phase 2 hardening).

- Email delivery requires SMTP config — in dev (no SMTP), verification/reset tokens are returned in the API response for testing. Configure SMTP env vars in production.

- No automated frontend test suite — flows were validated manually. Backend has pytest suites; frontend Jest/Playwright tests are deferred to Phase 2.

- Some legacy routes lightly validated — documents, upload/*, and workflow/execute rely on RBAC + light checks; consider full Zod schemas in Phase 2.

## 9. Next Steps for Phase 2

- Multi-tenancy / Organizations — introduce an Organization model and scope brands/campaigns/documents per org (team workspaces).

- Billing & subscriptions — Stripe integration, plan tiers, usage metering.

- Distributed rate limiting — swap in Redis/Upstash for the limiter.

- Automated test suite — Jest unit tests + Playwright E2E for the frontend; wire into CI.

- Nonce-based CSP — remove 'unsafe-inline' for stricter XSS protection.

- OAuth providers — Google/GitHub social login.

- 2FA / MFA — TOTP-based two-factor authentication.

- Notification delivery — surface the Notification model in the UI + email digests.

- Full Zod coverage — validation schemas on remaining API routes.

- Observability — wire up Sentry + structured logging (configs already documented in docs/deployment/monitoring.md).

## 10. Environment Variables Required

See ENV_SETUP.md for full details. Phase 1 essentials:

### Frontend (frontend/.env.local)

| Variable | Required | Purpose |
| --- | --- | --- |
| DATABASE_URL | ✅ | PostgreSQL (Prisma) |
| NEXTAUTH_SECRET | ✅ | Session JWT signing (openssl rand -base64 32) |
| NEXTAUTH_URL | ✅ | App canonical URL |
| NEXT_PUBLIC_API_URL | ✅ | Backend API base URL |
| SMTP_HOST / SMTP_PORT / SMTP_USER / SMTP_PASSWORD / SMTP_FROM | ⚠️ Prod | Email delivery (verification/reset) |
| AWS_* | Optional | S3 file uploads |

### Backend (backend/.env)

| Variable | Required | Purpose |
| --- | --- | --- |
| DATABASE_URL / DATABASE_URL_SYNC | ✅ | PostgreSQL (async + sync) |
| OPENAI_API_KEY | ✅ | Embeddings + LLM |
| QDRANT_URL / QDRANT_COLLECTION | ✅ | Vector DB |
| CORS_ORIGINS | ✅ | Must include frontend URL |

Report generated at the close of Phase 1, Part 3 (Security Hardening, Testing & Reporting).